# Structured Approach for Collecting Feedback & Training Data to Improve ASP AI Agent

## Executive Summary

Your ASP AI agent needs two types of input to improve:

- Content Expert Validation - Ensuring clinical accuracy and pedagogical soundness

- User Experience Data - Understanding how learners interact and where the system succeeds/fails

Here's a phased, practical approach that respects everyone's time while gathering high-value data.

## Phase 1: Expert Content Validation (Weeks 1-4)

### Goal

Ensure the CICU module (and future modules) are clinically accurate, pedagogically sound, and aligned with real-world practice.

### Activity 1.1: Expert Panel Review (1-2 hours per expert)

Who to recruit:

- 2-3 ASP faculty with different perspectives (academic vs. community, adult vs. pediatric)

- 1 behavioral scientist or medical educator

- 1 quality improvement expert

- 1 pharmacy expert

What they review:

For each difficulty level:

1. Clinical scenarios - Are they realistic?

2. Expected competencies - Are these the right skills?

3. Rubric criteria - Do these capture mastery accurately?

4. Hints - Are these pedagogically sound?

5. AI-generated feedback samples - Is this helpful and accurate?

How to make it easy:

Option A: Structured Review Form Create a Google Form with:

CICU Module - Expert Review Form

Section 1: Clinical Realism (Rate 1-5)

□ Scenario reflects real clinical situations

□ Data presented is typical of actual practice

□ Barriers cited are accurate

Comments: [open text]

Section 2: Pedagogical Alignment (Rate 1-5)

□ Learning objectives are appropriate for level

□ Tasks build progressively in complexity

□ Scaffolding is appropriate

Comments: [open text]

Section 3: Assessment Rubrics (Rate 1-5)

□ Rubric criteria are observable

□ Criteria distinguish between levels clearly

□ Scoring aligns with competency frameworks

Comments: [open text]

Section 4: AI Feedback Quality

We'll show you 3 sample responses with AI feedback.

Rate each:

□ Accurate (medically correct)

□ Helpful (actionable guidance)

□ Appropriate (right tone and depth)

Comments for each: [open text]

Section 5: Missing Elements

What's missing that would make this more effective?

[open text]

Option B: Live Review Session (1 hour)

- Schedule a 60-minute Zoom call with 2-3 experts

- Share screen showing module content

- Walk through beginner → expert progression

- Ask specific questions:

  - "Does this scenario feel realistic?"

  - "What would you add/remove from the rubric?"

  - "Are we missing any critical competencies?"

- Record the session (with permission) - gold mine for understanding expert thinking

Deliverable:

- Expert validation report identifying:

  - ✅ Validated elements

  - ⚠️ Elements needing revision

  - ❌ Missing critical components

### Activity 1.2: Expert Co-Creation of "Gold Standard" Responses (2-3 hours)

Purpose: Create expert-generated responses that represent each rubric level (novice → expert)

Process:

- Select 2 key scenarios (e.g., Beginner and Advanced from CICU module)

- Ask 2-3 experts to independently write responses at different mastery levels:

  - "Write a response that would score 2/5 (emerging)"

  - "Write a response that would score 4/5 (proficient)"

  - "Write a response that would score 5/5 (exemplary)"

- Use these for:

  - Fine-tuning rubric criteria (see where experts agree/disagree)

  - Training AI to recognize quality levels

  - Creating "model answers" for learners

Make it easy:

- Compensate their time (if possible)

- Provide a template:

Scenario: [Beginner CICU scenario]

Your Task: Write 3 responses representing different mastery levels

Response A (Score: 2/5 - Emerging)

[Your response here]

Response B (Score: 4/5 - Proficient)

[Your response here]

Response C (Score: 5/5 - Exemplary)

[Your response here]

For each, explain:

- What makes this response at this level?

- What would need to change to reach the next level?

Technical Implementation: Store these in your database as:

# expert_responses table

CREATE TABLE expert_responses (

response_id UUID PRIMARY KEY,

module_id TEXT,

scenario_id TEXT,

expert_id UUID,

mastery_level TEXT, -- 'emerging', 'proficient', 'exemplary'

response_text TEXT,

expert_reasoning TEXT, -- why they scored it this way

competency_breakdown JSONB, -- {data_analysis: 4, behavioral: 5, ...}

created_at TIMESTAMP

);

Use these to:

- Validate your rubrics - If experts disagree on scoring, your rubric needs refinement

- Fine-tune LLM scoring - Train the AI to recognize these patterns

- Create exemplar library - Show learners what "excellent" looks like

## Phase 2: Small-Scale Pilot with Fellows (Weeks 5-8)

### Goal

Observe how real learners interact with the system and identify usability issues, content gaps, and assessment accuracy.

### Activity 2.1: Structured Pilot Study (4-6 fellows)

Recruitment:

- Recruit 4-6 ID fellows from your institution (mix of PGY levels if possible)

- Offer incentive: CME credit, co-authorship on educational paper, or small honorarium

Study Design:

Week 1: Baseline Assessment

Pre-Module Survey:

1. How confident are you in designing ASP interventions? (1-5)

2. Have you led a quality improvement project? (Yes/No)

3. What's your biggest challenge with stewardship? (Open)

Weeks 2-3: Module Completion Each fellow completes the CICU module at their own pace with:

# Instrumentation (add to your system)

class PilotLogger:

"""Comprehensive logging for pilot study"""

def log_interaction(self, user_id, event_type, data):

"""

Track everything during pilot:

- Time spent per scenario

- Number of hints requested

- Number of response revisions before submission

- Rubric scores across attempts

- Conversation turns needed to complete

- Moments of confusion (long pauses, repeated questions)

"""

log_entry = {

'user_id': user_id,

'timestamp': datetime.now(),

'event_type': event_type,  # 'scenario_start', 'hint_request', 'submission', etc.

'data': data,

'session_duration': self._calculate_session_duration(user_id)

}

self._save_to_pilot_database(log_entry)

Technical Implementation:

Add instrumentation to track:

- Engagement metrics:

  - Time per scenario

  - Hint usage patterns

  - Drop-off points

- Learning metrics:

  - Score progression across attempts

  - Competency areas with most difficulty

  - Correlation between hints used and final score

- AI quality metrics:

  - Was feedback helpful? (explicit user rating)

  - Did they revise based on feedback?

  - Did scores improve after feedback?

Week 4: Post-Module Assessment + Interview

Quantitative Survey:

Post-Module Survey:

1. How confident are you NOW in designing ASP interventions? (1-5)

2. Rate the module on:

- Clinical realism (1-5)

- Feedback quality (1-5)

- Appropriate difficulty (1-5)

- Time investment was worthwhile (1-5)

3. Which difficulty level was most valuable?

4. What would you change?

Qualitative Interview (30 min per fellow): Use semi-structured interview:

Interview Protocol:

1. Walk me through your experience with the module.

- Where did you feel confident? Stuck?

2. Tell me about a moment when the AI feedback was particularly helpful.

- What made it helpful?

3. Tell me about a moment when the AI feedback missed the mark.

- What should it have said instead?

4. Did the difficulty levels feel appropriate?

- Were there moments that felt too easy? Too hard?

5. How does this compare to other educational experiences in your fellowship?

6. If you could add one thing to make this better, what would it be?

7. Would you recommend this to other fellows? Why or why not?

Record and transcribe - Mine these for themes.

### Activity 2.2: Expert-in-the-Loop Feedback Review

Purpose: Have experts review AI-generated feedback to validate accuracy and helpfulness.

Process:

- Collect 20-30 fellow responses with corresponding AI feedback

- Ask 2-3 content experts to review each one (10-15 min per response)

Review Template:

Fellow Response:

[Show original response]

AI-Generated Feedback:

[Show what Claude/Gemini generated]

Expert Review:

1. Is the AI feedback medically accurate? (Yes/No)

- If no, what's wrong?

2. Is the AI feedback pedagogically helpful? (Yes/No)

- If no, what's missing or misleading?

3. What would you say differently?

[Open text]

4. Score the AI feedback quality: 1-5

- 1 = Harmful/Inaccurate

- 3 = Acceptable but could be better

- 5 = Excellent, I'd give this exact feedback

5. Which rubric competencies did the AI evaluate correctly?

□ Data Analysis

□ Behavioral Intervention

□ Implementation Science

□ Clinical Decision Making

Use this data to:

- Identify systematic AI errors - Where does it consistently miss?

- Refine prompts - Adjust system prompts based on expert corrections

- Build correction dataset - Expert revisions become fine-tuning data

Technical Implementation:

# Store expert corrections

CREATE TABLE expert_feedback_corrections (

correction_id UUID PRIMARY KEY,

user_response_id UUID,

ai_feedback_original TEXT,

expert_correction TEXT,

expert_reasoning TEXT,

accuracy_rating INT, -- 1-5

helpfulness_rating INT, -- 1-5

competencies_correct JSONB, -- which rubrics AI got right

created_at TIMESTAMP

);

This becomes your fine-tuning dataset for improving AI feedback quality.

## Phase 3: Iterative Improvement (Weeks 9-12)

### Goal

Use pilot data to systematically improve content and AI performance.

### Activity 3.1: Data-Driven Content Refinement

Analyze pilot data for:

- Drop-off points - Where do learners quit?

- # Query to find abandonment points

- SELECT scenario_id, COUNT(*) as abandonments

- FROM pilot_logs

- WHERE event_type = 'scenario_start'

- AND user_id NOT IN (

- SELECT user_id FROM pilot_logs

- WHERE event_type = 'submission'

- )

- GROUP BY scenario_id

- ORDER BY abandonments DESC;

- Hint effectiveness - Which hints actually help?

- # Correlate hint usage with score improvement

- SELECT hint_id,

- AVG(score_after - score_before) as score_gain

- FROM pilot_logs

- WHERE event_type = 'hint_request'

- GROUP BY hint_id

- ORDER BY score_gain DESC;

- Rubric reliability - Are scores consistent?

- # Compare AI scores to expert scores on same responses

- SELECT competency,

- AVG(ABS(ai_score - expert_score)) as avg_discrepancy

- FROM scored_responses

- GROUP BY competency

- ORDER BY avg_discrepancy DESC;

- Common misconceptions - What do learners consistently get wrong?

- # Identify recurring errors in low-scoring responses

- SELECT competency, common_errors

- FROM (

- SELECT competency,

- ARRAY_AGG(error_pattern) as common_errors

- FROM low_scoring_responses

- GROUP BY competency

- )

- WHERE ARRAY_LENGTH(common_errors, 1) > 3;

Action Items from Analysis:

- Fix drop-off scenarios - If Advanced level is where people quit, simplify or add more scaffolding

- Improve ineffective hints - Replace hints that don't correlate with improvement

- Calibrate rubrics - Where AI and experts disagree, refine criteria

- Address misconceptions - Add targeted content addressing common errors

### Activity 3.2: AI Fine-Tuning with Expert-Corrected Data

Now you have:

- ✅ 20-30 fellow responses with AI feedback

- ✅ Expert corrections showing what feedback should have been

- ✅ Expert-generated exemplar responses at different mastery levels

Use this to fine-tune your models:

Option A: Prompt Engineering (Faster, No Fine-Tuning Needed)

Refine your system prompts based on expert corrections:

# Original system prompt

ORIGINAL_PROMPT = """You are an ASP education coach.

Evaluate this response and provide feedback."""

# Improved prompt after seeing expert corrections

IMPROVED_PROMPT = """You are Dr. Sarah Chen, an expert ASP educator with 15 years of experience.

When evaluating responses, you:

1. ALWAYS acknowledge strengths first (experts did this in 95% of corrections)

2. Frame weaknesses as "opportunities to strengthen" not failures (experts avoided blame)

3. Provide specific, actionable next steps (experts gave 2-3 concrete suggestions)

4. Reference evidence when possible (experts cited literature 60% of the time)

5. Use Socratic questions to promote reflection (experts asked questions 40% of the time)

Common pitfalls to avoid (learned from expert corrections):

- Don't accept vague statements about "DOT reduction" - require specific calculations

- Don't let learners skip behavioral science - prescriber psychology is critical

- Don't overlook implementation details - "who, what, when" must be clear

- Don't accept solutions that ignore hierarchy - power dynamics matter

Expert feedback examples from your corrections:

[Insert 5-10 expert corrections as examples]

Now evaluate this response...

"""

Option B: Fine-Tuning with Expert Data (More Advanced)

If you have access to fine-tuning APIs (Claude, GPT-4, etc.):

# Prepare fine-tuning dataset

fine_tuning_data = []

for correction in expert_corrections:

fine_tuning_data.append({

"messages": [

{

"role": "system",

"content": "You are an expert ASP educator evaluating fellow responses."

},

{

"role": "user",

"content": f"""

Scenario: {correction['scenario']}

Fellow Response: {correction['user_response']}

Evaluate this response across 4 competency domains and provide helpful feedback.

"""

},

{

"role": "assistant",

"content": correction['expert_feedback']  # What expert said it SHOULD be

}

]

})

# Use this for fine-tuning

# (Specific implementation depends on which model you're using)

Option C: Hybrid RAG Approach (Recommended)

Add expert corrections to your RAG system:

# Add expert corrections to your literature database

class ExpertKnowledgeRAG:

"""Index expert corrections for retrieval"""

def index_expert_corrections(self, corrections):

"""Add expert feedback patterns to searchable database"""

for correction in corrections:

embedding = self.embed_text(correction['expert_reasoning'])

self.vector_db.add(

id=correction['correction_id'],

embedding=embedding,

metadata={

'type': 'expert_correction',

'scenario': correction['scenario_id'],

'competency': correction['competency'],

'original_ai_feedback': correction['ai_feedback'],

'expert_feedback': correction['expert_correction'],

'expert_reasoning': correction['expert_reasoning']

}

)

def get_relevant_expert_guidance(self, current_scenario, current_response):

"""Retrieve similar situations where experts provided corrections"""

query_embedding = self.embed_text(f"{current_scenario} {current_response}")

similar_corrections = self.vector_db.search(

query_embedding,

filters={'type': 'expert_correction'},

top_k=3

)

return similar_corrections

Then in your feedback generation:

def generate_feedback_with_expert_guidance(user_response, scenario):

"""Generate feedback informed by expert corrections"""

# 1. Retrieve relevant expert corrections

expert_guidance = rag.get_relevant_expert_guidance(scenario, user_response)

# 2. Build prompt with expert examples

prompt = f"""

Evaluate this fellow's response.

Here's how expert educators have provided feedback on similar responses:

{json.dumps(expert_guidance, indent=2)}

Use these as guidance for the style, depth, and focus of your feedback.

Scenario: {scenario}

Fellow's Response: {user_response}

Provide feedback following the expert pattern.

"""

# 3. Generate feedback

feedback = call_llm(prompt)

return feedback

This approach doesn't require fine-tuning but gives you the benefits of expert knowledge retrieval.

## Phase 4: Continuous Improvement Loop (Ongoing)

### Goal

Systematically collect and integrate user feedback as the system scales.

### Activity 4.1: In-App Feedback Mechanisms

Add simple feedback buttons after AI responses:

// In your cicu_module.html (or other interfaces)

<div class="feedback-widget">

<p>Was this feedback helpful?</p>

<button onclick="logFeedback('helpful', true)">👍 Yes</button>

<button onclick="logFeedback('helpful', false)">👎 No</button>

<textarea id="feedback-text" placeholder="Tell us more (optional)"></textarea>

<button onclick="submitDetailedFeedback()">Submit</button>

</div>

<script>

function logFeedback(type, value) {

fetch('/api/feedback/log', {

method: 'POST',

headers: {'Content-Type': 'application/json'},

body: JSON.stringify({

user_id: sessionId,

response_id: currentResponseId,

feedback_type: type,

feedback_value: value,

feedback_text: document.getElementById('feedback-text').value

})

});

}

</script>

Backend:

@app.route('/api/feedback/log', methods=['POST'])

def log_user_feedback():

"""Capture user satisfaction with AI feedback"""

data = request.get_json()

feedback_entry = {

'user_id': data['user_id'],

'response_id': data['response_id'],

'helpful': data['feedback_value'],

'comments': data.get('feedback_text', ''),

'timestamp': datetime.now()

}

db.feedback.insert(feedback_entry)

# Flag for expert review if unhelpful

if not data['feedback_value']:

flag_for_expert_review(data['response_id'])

return jsonify({'status': 'logged'})

Monthly Review:

- Query responses flagged as "not helpful"

- Have expert review 10-20 of these

- Update prompts or add to correction dataset

### Activity 4.2: Quarterly Expert Review Cycles

Every 3 months:

- Sample 50 recent interactions (stratified by difficulty level and competency)

- Expert panel review (2-3 experts, 2 hours total)

  - Review AI feedback quality

  - Identify emerging issues

  - Recommend content updates

- Update cycle:

  - Refine scenarios based on clinical practice changes

  - Update literature in RAG system

  - Adjust rubrics if consensus changes

### Activity 4.3: A/B Testing for Module Improvements

When you have competing approaches, test them:

class ModuleABTest:

"""A/B test different module variants"""

def assign_variant(self, user_id):

"""Randomly assign users to A or B"""

variant = hash(user_id) % 2  # Simple hash-based assignment

return 'A' if variant == 0 else 'B'

def compare_outcomes(self):

"""Compare learning outcomes between variants"""

results_a = db.query("""

SELECT AVG(final_score), AVG(completion_time), AVG(satisfaction)

FROM users WHERE variant = 'A'

""")

results_b = db.query("""

SELECT AVG(final_score), AVG(completion_time), AVG(satisfaction)

FROM users WHERE variant = 'B'

""")

return self.statistical_significance_test(results_a, results_b)

Example tests:

- Variant A: Hints provided automatically after 5 minutes

- Variant B: Hints only on request

- Variant A: Rubric shown before submission

- Variant B: Rubric shown after feedback

Track which leads to better learning outcomes and user satisfaction.

## Practical Implementation Timeline

### Month 1: Expert Validation

- Week 1: Recruit expert panel

- Week 2: Expert review sessions

- Week 3: Incorporate expert feedback

- Week 4: Create gold standard responses

### Month 2: Pilot Study

- Week 1-2: Recruit fellows, baseline assessment

- Week 3-4: Fellows complete module with instrumentation

- Week 4: Post-assessment and interviews

### Month 3: Analysis & Iteration

- Week 1: Analyze pilot data

- Week 2: Expert review of AI feedback quality

- Week 3: Refine prompts and content

- Week 4: Build correction dataset, update RAG

### Month 4+: Scale with Continuous Improvement

- Deploy to larger cohort (10-20 fellows)

- Activate in-app feedback mechanisms

- Monthly data review

- Quarterly expert review cycles

## Making it Practical for Busy Clinicians

### Time-Efficient Strategies:

- Micro-tasks - Break expert involvement into 15-30 min chunks

  - Review 3 scenarios (15 min)

  - Write 1 exemplar response (20 min)

  - Review 5 AI feedback samples (25 min)

- Flexible scheduling - Asynchronous whenever possible

  - Use Google Forms for reviews (complete at their convenience)

  - Record interview sessions (they only need to attend once)

  - Email expert corrections (no need for live meetings)

- Compensate their time

  - Offer co-authorship on resulting papers

  - CME credit for participation

  - Small honoraria ($50-100 for 1-hour tasks)

  - Public acknowledgment in system

- Show impact - Share how their feedback improved the system

  - "Your correction about behavioral science was incorporated"

  - "Fellows rated the revised module 4.5/5 (up from 3.2/5)"

  - Makes them feel invested in success

## Data Storage & Analysis Infrastructure

### Database Schema for Feedback Collection:

-- User feedback on AI responses

CREATE TABLE user_feedback (

feedback_id UUID PRIMARY KEY,

user_id UUID,

response_id UUID,

helpful BOOLEAN,

comments TEXT,

timestamp TIMESTAMP

);

-- Expert corrections

CREATE TABLE expert_corrections (

correction_id UUID PRIMARY KEY,

response_id UUID,

expert_id UUID,

original_ai_feedback TEXT,

corrected_feedback TEXT,

reasoning TEXT,

accuracy_rating INT,

helpfulness_rating INT,

timestamp TIMESTAMP

);

-- Pilot study logs

CREATE TABLE pilot_interaction_logs (

log_id UUID PRIMARY KEY,

user_id UUID,

session_id UUID,

event_type TEXT, -- 'scenario_start', 'hint_request', 'submission', etc.

event_data JSONB,

timestamp TIMESTAMP

);

-- A/B test assignments

CREATE TABLE ab_test_assignments (

user_id UUID,

test_id TEXT,

variant TEXT, -- 'A' or 'B'

assigned_at TIMESTAMP

);

### Analytics Dashboard:

Build a simple dashboard for your team:

@app.route('/admin/analytics', methods=['GET'])

def analytics_dashboard():

"""Show system performance and feedback metrics"""

metrics = {

'total_users': db.query("SELECT COUNT(*) FROM users")[0],

'avg_completion_time': db.query("SELECT AVG(completion_time) FROM sessions")[0],

'avg_satisfaction': db.query("SELECT AVG(rating) FROM user_feedback")[0],

'feedback_helpfulness': db.query("""

SELECT

SUM(CASE WHEN helpful = true THEN 1 ELSE 0 END)::FLOAT / COUNT(*) * 100

FROM user_feedback

""")[0],

'common_issues': db.query("""

SELECT comments, COUNT(*) as frequency

FROM user_feedback

WHERE helpful = false

GROUP BY comments

ORDER BY frequency DESC

LIMIT 10

""")

}

return render_template('analytics.html', metrics=metrics)

## Key Success Metrics

Track these to know if your feedback loop is working:

### Content Quality:

- Expert validation scores (target: >4.0/5.0)

- Inter-rater reliability on rubrics (target: κ > 0.70)

- Scenario realism ratings (target: >4.0/5.0)

### AI Performance:

- Feedback helpfulness ratings (target: >80% "helpful")

- Agreement with expert scoring (target: <10% discrepancy)

- Citation of relevant literature (target: >60% of responses)

### Learning Outcomes:

- Pre/post knowledge gain (target: >20% improvement)

- Completion rates (target: >75%)

- Satisfaction scores (target: >4.0/5.0)

### System Engagement:

- Time to completion (target: <2 hours per module)

- Hint usage patterns (tracking if hints help or overwhelm)

- Revision rates (do learners iterate based on feedback?)

## Summary: What You Need From Your Team

### Immediate Actions (This Week):

- ✅ Recruit 2-3 content experts for initial review

- ✅ Create expert review form (Google Form template above)

- ✅ Add instrumentation to track pilot data

### Short-Term (Next Month):

- ✅ Conduct expert validation sessions

- ✅ Recruit 4-6 fellows for pilot

- ✅ Collect gold standard exemplar responses

### Medium-Term (Months 2-3):

- ✅ Run pilot with fellows

- ✅ Conduct post-pilot interviews

- ✅ Have experts review AI feedback quality

- ✅ Build correction dataset

### Long-Term (Months 4+):

- ✅ Deploy in-app feedback mechanisms

- ✅ Establish quarterly expert review cycles

- ✅ Run A/B tests for continuous optimization

## Making the Ask to Colleagues

Email Template for Expert Recruitment:

Subject: Quick Expert Review Needed - New ASP Education Tool

Hi [Colleague Name],

I'm developing an AI-powered teaching tool for antimicrobial stewardship that we'll be piloting with our ID fellows. Before we launch, I want to make sure the clinical scenarios and assessment criteria are accurate and realistic.

Would you be willing to spend 30-45 minutes reviewing one module? Specifically, I'd love your input on:

- Whether the clinical scenarios feel realistic

- If the assessment rubrics capture what actually matters

- Where you'd change or improve the content

I'll send you a simple review form that you can complete at your convenience over the next 2 weeks. Your expertise would really strengthen this.

Happy to chat more if helpful - and of course, if this goes anywhere, you'll be acknowledged (or co-author if you'd like).

Thanks for considering!

[Your Name]

This structured approach respects everyone's time while building a comprehensive feedback dataset that will make your ASP AI agent significantly better. The key is to start small (expert validation), pilot carefully (4-6 fellows), and then scale with automated feedback mechanisms.

Would you like me to help you implement any specific component of this approach, such as creating the expert review forms, setting up the pilot study infrastructure, or building the feedback logging system?